🧩

Component Playground

Complete Roadmap & Feature Guide

Next.js · Tailwind CSS · Design System

# 📍 Current Status

You have built 3 components so far. This is a solid foundation to build a full design system playground on top of.

| Component | Status | Priority Next Step |
| --- | --- | --- |
| Button | ✅ Done | Add variants + prop controls |
| Input | ✅ Done | Add validation states |
| Card | ✅ Done | Add composition support |

# 🥇 Phase 1 — Immediate (Week 1–2)

Make what you already have more powerful before adding new components.

## 1. Prop Controls Panel 🔥 MUST HAVE

This is the single most important feature. Without it, your playground is just a gallery.

- Live props editing (size, variant, color, disabled)

- Toggle switches for boolean props

- Output: real-time JSX code with current prop values

Example output:

<Button variant="primary" size="lg" disabled={false}>Save</Button>

## 2. Copy Code Snippet

One-click copy of JSX code with current prop values applied. Developers use this every day.

- Copy button in top-right of code block

- Shows exact JSX with all active props

- Bonus: also offer HTML + Tailwind version

## 3. Variant Showcase

Show all variants of a component at once in a single view.

- Button: primary, secondary, ghost, outline, destructive, loading

- Input: default, focused, error, success, disabled

- Card: default, elevated, bordered, glass

# 🥈 Phase 2 — Component Expansion (Week 2–4)

Don't add random components. Group them like a real design system.

## Core UI Components ⭐

Used everywhere — must have.

| Component | Difficulty | Why Add It |
| --- | --- | --- |
| Badge / Tag | Easy | Common, great for variant demos |
| Avatar | Easy | Visual, popular in profile UIs |
| Icon Button | Easy | Natural extension of Button |
| Divider | Easy | Layout utility, very common |
| Tooltip | Medium | Tests positioning logic |

## Form Components

You already have Input — expand the form family.

| Component | Difficulty | Why Add It |
| --- | --- | --- |
| Select Dropdown | Medium | Most used form element after Input |
| Checkbox | Easy | Essential for forms |
| Radio Group | Easy | Common selection pattern |
| Toggle Switch | Easy | Modern alternative to checkbox |
| Textarea | Easy | Extends Input naturally |
| Form Field Wrapper | Medium | Label + error + helper text |

## Feedback Components

These show UX understanding — important for impressing reviewers.

| Component | Difficulty | Why Add It |
| --- | --- | --- |
| Alert (success/error/warning) | Easy | Core UX pattern |
| Toast Notification | Medium | Shows state feedback patterns |
| Modal / Dialog | Medium | Tests overlay + portal rendering |
| Loading Spinner | Easy | Essential loading state |
| Skeleton Loader | Medium | Trendy, shows async thinking |

## Navigation Components

- Tabs — compound component pattern

- Navbar — makes playground feel like a real app

- Sidebar — used in dashboards

- Breadcrumb — navigation pattern

# 🥉 Phase 3 — Playground Features (Week 4–6)

These transform your project from a gallery into a real tool.

## Theme Switcher (Light / Dark / Custom)

- Toggle light and dark mode across all previews instantly

- Custom theme creator with CSS variable overrides

- Export theme config as JSON or CSS variables

## Responsive Preview

- Viewport buttons: Mobile (375px), Tablet (768px), Desktop (full)

- Shows how components behave at different sizes

- Displays responsive Tailwind classes (e.g., px-2 md:px-4 lg:px-6)

## Design Tokens System 🔥

This alone signals design system thinking — big companies love this.

- Define tokens: colors (primary, secondary, danger), spacing (sm, md, lg), radius

- Apply tokens to components globally

- Change one token → updates all components instantly

- Export tokens as JSON or CSS custom properties

## Component Search + Command Palette

- Search bar to filter components by name

- Cmd+K command palette (VS Code-inspired)

- Search across components, styles, and actions

# 🏆 Phase 4 — Standout Level (Week 6+)

These make senior developers and recruiters pause. Build 1–2 of these well rather than all of them.

## Live Code Editor 🔥

The single most impressive feature you can add.

- Monaco editor (VS Code's editor) or Sandpack (CodeSandbox)

- Edit JSX live → preview updates instantly

- Sandboxed execution — no security issues

Recommended library:

npm install @codesandbox/sandpack-react

## Accessibility Panel (RARE + IMPRESSIVE)

- Contrast ratio checker (WCAG AA/AAA compliance)

- ARIA role suggestions per component

- Keyboard navigation hints

- Accessibility score badge

This alone can impress senior reviewers. Almost no playground projects include this.

## Shareable Link 🔥 Killer Feature

- Generate a share URL with current prop config encoded

- State saved in URL params or database

- Others open the link → see the exact same component state

## Export System (Big Differentiator)

| Export Format | Value |
| --- | --- |
| JSX (React) | Ready to paste into any React project |
| HTML + Tailwind | For non-React projects |
| Full component file | Complete .tsx file with types |
| JSON config | For programmatic use |

## Advanced / Wow Components

- Command Palette (Cmd+K) — VS Code-inspired, very impressive

- Data Table — sortable, filterable, paginated

- Date Picker — complex, shows advanced state management

- Accordion — compound component pattern

- Dropdown Menu — tests positioning + z-index logic

# 🧱 Composition Components (High Value)

Combine your small components into real product UI. This is what makes the playground feel production-ready.

| Composition | Built From | Wow Factor |
| --- | --- | --- |
| Pricing Card | Card + Badge + Button | ⭐⭐⭐⭐ |
| User Profile Card | Card + Avatar + Badge + Button | ⭐⭐⭐⭐ |
| Dashboard Widget | Card + Skeleton + Table | ⭐⭐⭐⭐⭐ |
| Product Card | Card + Image + Badge + Button | ⭐⭐⭐ |
| Notification Item | Avatar + Badge + Text | ⭐⭐⭐ |

# 📋 Recommended Build Order

| Phase | Timeline | What to Build | Impact |
| --- | --- | --- | --- |
| Phase 1 | Week 1–2 | Prop Controls + Copy Snippet + Variant Showcase | 🔥 High |
| Phase 2A | Week 2–3 | Badge, Avatar, Select, Checkbox, Alert | ⭐ Medium |
| Phase 2B | Week 3–4 | Modal, Tabs, Navbar, Toast | ⭐ Medium |
| Phase 3 | Week 4–6 | Theme Switcher + Responsive Preview + Tokens | 🔥 High |
| Phase 4 | Week 6+ | Live Editor + Shareable Link + A11y Panel | 🚀 Very High |

# ⚙️ Recommended Tech Stack

| Tool | Purpose | Why |
| --- | --- | --- |
| Next.js 14+ (App Router) | Framework | Native routing for /playground/[component] |
| Tailwind CSS | Styling | Fast, consistent, industry standard |
| Sandpack | Live code editor | Safe sandboxed JSX execution |
| react-docgen-typescript | Prop extraction | Auto-generate controls from TS types |
| @next/mdx | Documentation | Write docs alongside component code |
| Zustand | State management | Playground state — selected props, theme |
| Framer Motion | Animations | Polish: transitions between states |

# ✅ Final Verdict

Your #1 next step: Build the Prop Controls Panel. It transforms your project from a showcase into an actual tool. That's the difference between a portfolio project and something people actually use.

The combination of Prop Controls + Export System + Shareable Link is your MVP killer combo. Build those three well and you have something genuinely useful in the industry.

| Signal to Employers | Feature That Shows It |
| --- | --- |
| Design system thinking | Design Tokens System |
| Senior-level UX | Accessibility Panel |
| Real product thinking | Shareable Links + Export |
| Deep React knowledge | Live Code Editor (Sandpack) |
| Attention to detail | Undo/Redo + Command Palette |

Build smart. Ship incrementally. Make it real. 🚀